BEACONHOUSE NATIONAL UNIVERSITY

BS Computer Science

Final Year Project

DAILYKHATA

DailyKhata Scope Baseline v1.0

Project Governance

Project Team

Saad Mughal

Khadijah Zahoor

Zainab Ali Baig

Aleeza Qaiser

Supervisor: Nouman Ali

Academic Year: 2026-2027

# Document Control

| Project | DailyKhata |
| --- | --- |
| Document | DailyKhata Scope Baseline |
| Version | 1.0 |
| Status | Approved Baseline |
| Authors | DailyKhata Project Team |
| Supervisor | Nouman Ali |
| Academic Year | 2026-2027 |

# Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 23 September 2026 | Initial approved governance baseline | DailyKhata Project Team |

# Table of Contents

1. Purpose and Authority

2. Project Definition

3. Primary Project Objective

4. Scope Classification

5. In-Scope Features

6. Scope Clarifications

7. Secondary Scope

8. Explicitly Out of Scope

9. Small Shopkeeper Scope

10. Household Functionality

11. Platform Scope

12. Performance Scope

13. Security Scope

14. AI and Intelligence Scope

15. Accounting Architecture

16. Semantic Product Intelligence

17. Localisation

18. Data Scope

19. Future Scope

20. Scope Governance and Change Control

# 1. Purpose and Authority

This document defines the authoritative scope baseline for the DailyKhata Final Year Project. All deliverables, requirements, system designs, diagrams, implementation plans, testing artefacts, reports and presentations must remain consistent with this baseline unless a controlled scope change is formally recorded in the project Decision Log.

# 2. Project Definition

DailyKhata is a personal expense management application primarily designed for Pakistani users who frequently deal with paper receipts, cash transactions and informal expense tracking. The system reduces the effort required to maintain accurate personal or household expense records through receipt digitisation, OCR, quick cash expense capture, automatic categorisation, structured accounting records, item-level price history, semantic product understanding and an AI Financial Assistant.

The primary target users are homemakers and household budget managers, university students and salaried professionals. Small shopkeepers are retained as a secondary use case for petty cash, supplier expenses and receipt-based expense tracking. DailyKhata is not intended to become a complete enterprise accounting, ERP, banking or POS platform within the current FYP scope.

# 3. Primary Project Objective

The primary objective of DailyKhata is to allow users to maintain an accurate, structured and useful digital record of everyday expenses with significantly less manual effort than notebooks, generic notes applications, spreadsheets or conventional budgeting applications.

Low-effort expense capture

Receipt digitisation and structured OCR extraction

Support for receipt-based and no-receipt cash transactions

Automatic categorisation with user confirmation and correction

A proper Chart of Accounts operating behind a simple user interface

Clear transaction history and spending summaries

Item-level price history and semantic product comparison

Natural-language financial querying and personalised financial guidance

Usability for ordinary smartphone users

Security and privacy controls appropriate for a university FYP

Realistic implementation within the capability and schedule of a four-student team

# 4. Scope Classification

| Status | Meaning |
| --- | --- |
| Must Have | Required for the minimum successful DailyKhata FYP. |
| Should Have | Important and intended for implementation, but may be deferred if time or technical constraints prevent completion. |
| Could Have | Useful enhancement that may be attempted if time allows. |
| Future Scope | Not part of the current implementation commitment, but suitable for later development. |
| Out of Scope | Explicitly excluded from the current project. |

# 5. In-Scope Features

| ID | Feature | Status |
| --- | --- | --- |
| SC-01 | User registration and authentication | Must Have |
| SC-02 | User profile and basic settings | Must Have |
| SC-03 | Personal digital expense ledger | Must Have |
| SC-04 | Photograph or upload receipt | Must Have |
| SC-05 | OCR receipt processing | Must Have |
| SC-06 | Extract merchant, date, line items, quantities where available, prices and total | Must Have |
| SC-07 | Review and edit OCR results before saving | Must Have |
| SC-08 | Manual quick expense entry | Must Have |
| SC-09 | Text-based cash expense entry | Must Have |
| SC-10 | Voice-based cash expense entry | Should Have |
| SC-11 | Automatic expense and line-item categorisation | Must Have |
| SC-12 | User confirmation or correction of generated categories | Must Have |
| SC-13 | Locally understandable expense categories | Must Have |
| SC-14 | Full internal Chart of Accounts | Must Have |
| SC-15 | Mapping of user-facing categories to accounting accounts | Must Have |
| SC-16 | Accounting-compatible transaction storage | Must Have |
| SC-17 | Transaction history | Must Have |
| SC-18 | Search and filtering of transactions | Must Have |
| SC-19 | Category-level spending totals | Must Have |
| SC-20 | Basic monthly spending summaries | Must Have |
| SC-21 | Item-level historical price tracking | Must Have |
| SC-22 | Semantic product classification | Must Have |
| SC-23 | Natural-language financial querying | Must Have |
| SC-24 | AI Financial Assistant | Must Have |
| SC-25 | Basic dashboard | Must Have |
| SC-26 | Edit and delete saved expense records | Must Have |
| SC-27 | Secure storage of user financial data | Must Have |
| SC-28 | English and Urdu localisation | Should Have |
| SC-29 | Basic export of expense information | Should Have |
| SC-30 | Usability on ordinary Android-class devices | Must Have |

# 6. Scope Clarifications

## 6.1 Receipt OCR

DailyKhata does not need to perfectly understand every receipt produced in Pakistan. The FYP target is to process reasonably clear printed receipts from supported formats and extract useful structured information with acceptable accuracy. Users must be able to review and correct OCR results before saving.

## 6.2 Automatic Categorisation

The system should automatically categorise expenses and line items into a manageable category system. User-facing categories should remain familiar and locally understandable, while an accounting mapping operates behind the interface. The system does not need to expose accounting codes to ordinary users.

## 6.3 Voice Input

Voice input, classified as Should Have, is intended for short expense statements such as "Rickshaw 350 rupees". It does not need to function as a general-purpose voice assistant.

## 6.4 AI Financial Assistant

The AI Financial Assistant is a core feature. It should understand authorised DailyKhata financial data, answer questions, summarise spending, compare periods, identify patterns, explain changes and suggest realistic opportunities to save money based on the user's historical data. It may provide general financial guidance grounded in the user's data, but it does not execute financial transactions or directly control bank accounts.

## 6.5 Price History

Price history should operate at item level where sufficiently identifiable data exists. The system should retain original receipt text while also supporting canonical product identities and semantic product types. This allows both exact product history and broader comparisons across equivalent product types.

# 7. Secondary Scope

| ID | Feature | Status |
| --- | --- | --- |
| SS-01 | Voice expense logging | Should Have |
| SS-02 | CSV and/or PDF export | Should Have |
| SS-03 | Custom category labels | Should Have |
| SS-04 | Simple spending charts | Should Have |
| SS-05 | Month-to-month comparison | Should Have |
| SS-06 | Receipt image archive | Should Have |
| SS-07 | English and Urdu localisation | Should Have |
| SS-08 | User-created categories | Could Have |
| SS-09 | Offline draft entry | Could Have |
| SS-10 | Expense reminders | Could Have |
| SS-11 | Basic exportable household summary | Could Have |

# 8. Explicitly Out of Scope

| ID | Excluded Capability |
| --- | --- |
| OS-01 | Direct bank account integration |
| OS-02 | Automatic debit or credit card transaction synchronisation |
| OS-03 | Easypaisa or JazzCash automatic transaction integration |
| OS-04 | Open banking integration |
| OS-05 | Payment processing |
| OS-06 | Sending or receiving money |
| OS-07 | Enterprise ERP functionality |
| OS-08 | Inventory management |
| OS-09 | Point-of-sale system |
| OS-10 | Payroll |
| OS-11 | Tax preparation or filing |
| OS-12 | Investment management |
| OS-13 | Credit scoring |
| OS-14 | Fraud-detection infrastructure |
| OS-15 | Commercial banking functionality |
| OS-16 | Enterprise multi-tenant organisation management |
| OS-17 | Production-scale infrastructure for millions of concurrent users |
| OS-18 | Banking-grade regulatory certification |
| OS-19 | Full multi-country financial infrastructure |
| OS-20 | Arbitrary third-party financial integrations |

# 9. Small Shopkeeper Scope

Small shopkeepers remain secondary users rather than the primary design target. A shopkeeper may use the same expense capabilities for petty cash, supplier expenses, receipt digitisation and expense summaries. The current FYP does not require inventory, POS, sales management, customer ledgers, supplier management, payroll, taxation or a complete SME accounting suite.

# 10. Household Functionality

DailyKhata is primarily a single-account expense-management system. A user may manage household expenses and share or export summaries. The baseline does not require multiple household accounts, invitations, role hierarchies, permission systems, collaborative editing or simultaneous multi-user household workflows.

# 11. Platform Scope

DailyKhata is a mobile-first application. The exact mobile framework, backend framework, database and AI providers are implementation decisions and should not be unnecessarily fixed in requirements unless technically necessary. External APIs, open-source models, locally hosted models or hybrid approaches may be used where technically and financially appropriate.

# 12. Performance Scope

Performance targets should be realistic for an academic prototype and later expressed as measurable non-functional requirements. The system should feel responsive under normal test conditions, receipt processing should complete within a reasonable period, ordinary expense entry should be quick, and the application should remain usable on typical low-to-mid-range Android hardware. Enterprise-scale concurrency targets are outside scope.

# 13. Security Scope

Authenticated access

Secure password handling using accepted practices

Protected API communication

Access controls preventing one user from accessing another user's records

Secure storage of sensitive information

Input validation

Safe handling of uploaded receipt files

Logout and session management

Bank-grade security certification, PCI DSS certification, SOC 2 certification, enterprise SIEM, dedicated security operations infrastructure and formal certification-level penetration testing are not required within the current FYP scope.

# 14. AI and Intelligence Scope

AI is an enabling component of DailyKhata. The team may integrate existing OCR systems, speech-to-text models, language models and classification models. The FYP does not require the team to train a foundation model from scratch. The academic value lies in the system design, integration, data handling, semantic modelling, accounting structure, user experience, evaluation and implementation of the complete DailyKhata workflow.

# 15. Accounting Architecture

DailyKhata must maintain a proper Chart of Accounts behind the user interface so that transactions can be recorded in a structured, standards-aligned form over the long term. User-facing categories should map to appropriate accounting accounts while the interface remains simple and non-technical.

Where the system uses double-entry accounting, journal entries must remain balanced. For example, a cash grocery purchase of Rs. 2,500 may debit Groceries Expense and credit Cash for the same amount. The user should not need to understand journal entries or account codes to use DailyKhata.

The exact account hierarchy should be designed during system and database design, but it must preserve a clear separation between user-facing labels, internal categories and accounting accounts.

# 16. Semantic Product Intelligence

The system should distinguish original receipt text, product identity, brand, canonical product type, expense category and accounting classification. Original receipt values must be preserved even when a canonical identity is inferred.

| Original Item | Brand | Canonical Product Type | Expense Category | Accounting Mapping |
| --- | --- | --- | --- | --- |
| Surf Excel 1kg | Surf Excel | Laundry Detergent | Household Supplies | Household Supplies Expense |
| Bonus 1kg | Bonus | Laundry Detergent | Household Supplies | Household Supplies Expense |

This structure allows the AI Financial Assistant and price-history functions to reason across semantically related products while retaining exact product and receipt history. For example, DailyKhata should understand that Surf Excel 1kg and Bonus 1kg are different products but belong to the same broader product type, Laundry Detergent.

# 17. Localisation

English and Urdu localisation is classified as Should Have. The architecture and documentation should allow for an English interface, Urdu interface, appropriate right-to-left presentation, local terminology, Urdu-friendly text presentation and potential Urdu interaction with the AI Financial Assistant. Urdu support should not be represented as guaranteed until implementation and validation are complete.

# 18. Data Scope

Users and authentication records

Expenses and transactions

Receipt metadata and receipt images where applicable

Merchants

Expense categories

Chart of Accounts and category-account mappings

Line items

Products and brands

Canonical product types

Item prices

Timestamps

OCR or AI-extracted values

User-corrected values

Historical price records

AI Financial Assistant conversation context as permitted by the final architecture

# 19. Future Scope

Automatic bank transaction importing

Wallet integrations

Shared household accounts

Collaborative budgeting

Expanded business accounting capabilities

Inventory management

POS functionality

Recurring expenses

Budgeting goals

Predictive analytics

Anomaly detection

Advanced financial recommendations

Deeper Urdu support and additional languages

Multi-currency support

Retailer integrations

Automatic e-receipt ingestion

# 20. Scope Governance and Change Control

## 20.1 Scope Baseline Rule

Once this Scope Baseline v1.0 is approved, all deliverables, requirements, diagrams, designs, implementation plans, tests and presentations must conform to it. A feature may not silently move into or out of scope.

## 20.2 Controlled Change Rule

Any significant scope change must be recorded in the project Decision Log. The record must identify the previous decision, proposed change, reason, affected deliverables and final approved decision. Approved changes must then be propagated consistently across affected documents.

## 20.3 Backward Compatibility Rule

A later DailyKhata document may elaborate, clarify, decompose or formalise an earlier approved concept. It may not silently contradict, rename, remove, expand or redefine an approved project fact, stakeholder, feature, requirement or scope decision.